# THE BLOOM WARS — Consolidated Build Plan, 29 Aug 2026

Still a plan, not a build order to execute right now. Everything below reflects the "tally only" pass from this whole session (28-29 Aug) plus a few items I'm adding myself, flagged clearly as mine. Nothing gets built until Maxime says go — this doc exists so that when he does, there's one place that shows the whole list instead of a dozen scattered notes.

## 0. How this is sequenced, and why

Maxime's own locked call today: Player AI quality comes before House Amaranth's build starts (Bloom_Wars_Decision_PlayerAI_Priority_Before_Amaranth_29Aug2026.md) — House Amaranth is 36 new missions that all need sim-validating, and doing that against today's weaker bot means redoing it later. Everything else below is ordered by a mix of "how cheap is this" and "how much is it blocking something else," not by when it was mentioned in chat.

## TIER 0 — Player AI quality pass (do this first)

The bot has no class-triangle awareness when targeting (confirmed via the Mission 20 investigation, build_log/engine_systems/squad_and_deploy_structure.md), and it's the likely root cause behind several "too easy" reports today (Missions 4, 6, 9) and two already-documented 0%-bot-but-human-wins missions from the original build (3 and 5). This is the highest-leverage single fix on this whole list — it double-duties as balance-testing infrastructure AND, per Maxime's own connection, the actual opponent AI for the already-parked Gladiator/PvP mode (Bloom_Wars_Player_AI_Quality_Gladiator_Reuse_Note_29Aug2026.md).

Scope, once this is picked up for real: give the bot real class-triangle-aware target selection (Tank beats Meeps, Meeps beats Reeps, Reeps beats Tank) at minimum. My own addition, not yet discussed: once this lands, re-run npm run sim across all 36 existing Warden Company missions, not just whichever ones prompted this — several of today's numbers (Mission 9's turtle-strategy read, the Mission 3/5 0%-bot results, Mission 20's own known blind-spot workaround) were tuned against the old bot and may shift once it actually plays well. Treat the whole campaign's sim baseline as provisional until it's re-run post-fix.

## TIER 1 — Hub collision & movement fixes (cheap, contained, high player-facing pain)

Full detail: Bloom_Wars_Playtest_Notes_Running_Tally_29Aug2026.md.

- NPC clustering blocks the player, worst at doors (screenshot-confirmed) — player gets physically stuck between overlapping NPCs.

- Proposed fix (Maxime's own): keep NPC muster/clique/idle gathering points a minimum distance from door and stair tiles, so a cluster never forms directly on a chokepoint.

- Player spawns on top of an NPC when using a door — likely the same root cause as #1 (each door's return spawn is a fixed point; an NPC parked there via #1 gets landed on). My own addition: even after #2 ships, worth a second, independent check — refuse to spawn the player on an already-occupied tile at a door, as a belt-and-suspenders layer rather than relying solely on the clustering fix holding in every case.

- Muster call fails to route cross-deck — NPCs mustering from the top floor don't make it down to the bay (the bay/muster point lives on the lower deck; cross-deck movement is a separate code path from same-deck movement per the existing deck-split work, and this path may never have been built/tested for muster specifically).

- Muster incorrectly includes Mek NPCs — a pilot-only mechanic ("shipping out") is pulling in Meks (machines), most likely because the new Mek NPCs share the same generic movement code as pilot NPCs with no exemption carved out.

My own addition on verification: Hub.ts has no dedicated unit test suite (confirmed in this project's own prior build notes), so any fix here needs a real Playwright walkthrough of the specific broken scenarios (standing at a clustered door, forcing a muster call from the top floor, checking a Mek doesn't respond to it) — not just tsc/lint/build passing clean, the same discipline the original door-build pass already used for its own 52-check Playwright suite.

## TIER 2 — Minigame room gating (small, needs a check before it needs a fix)

"Minigames should only be playable in the Rec Room" — not confirmed whether this is already true or needs an actual gate added. My own addition, connecting two things not previously linked: an earlier Hub polish pass already flagged VerbDef.room generalization as open/unfinished (Bloom_Wars_Build_Log_Addendum_HubPolish_26Aug2026.md's own gap list) — worth checking whether that's the same underlying mechanism this gate would need, rather than building a separate one-off check.

## TIER 3 — Hub population driven by the real roster (foundational, cheaper than it looks)

Bloom_Wars_Hub_Population_Living_Colony_Vision_Note_29Aug2026.md: Hub.ts populates walkable NPCs from NPC_SEED, a tiny static hand-authored list, completely disconnected from CampaignState.pilots, the Second/Third Lance integrations, Berths recruitment, or any player-created pilot. Recruiting someone today does nothing for who's walkable in the ship. My own sequencing note: this is worth doing before the bigger scrollable/big-Hub vision below, since it's a real, scoped, independently valuable fix (recruit someone → see them in the ship) that doesn't require the map itself to grow first.

Bigger vision, explicitly not scoped yet: Maxime wants the Hub scrollable and big enough to feel like "a village in space" as the population grows — this connects to the already-parked Bloom_Wars_Antfarm_Grid_v1.md player-placement vision and the Spitball Ideas "ant-base hub" entry. Real, large, not close to buildable yet — TIER 3's roster-driven population is the buildable first step toward it, not the whole thing.

## TIER 4 — Hangar Deck: hide ambient Favorability, build the roster/stats panel

Full plan already written: Bloom_Wars_Hangar_Roster_Stats_Panel_Plan_v1.md. Short version: stop showing the live numeric Favorability readout while walking the Hub; the number instead lives in a new panel opened from the Hangar Deck room (currently a stub), organized as lance tabs (recommended: derived from the three static roster-arrival batches, not a new player-reassignable lance system) with a stats card per pilot. That doc has its own open questions with recommended defaults already attached — still needs a yes/no pass, not re-litigated here.

## TIER 5 — Ambush → real stealth mechanic

Full detail: Bloom_Wars_Ambush_Stealth_Redesign_Note_29Aug2026.md. Today's Ambush is functionally Overwatch with invisibility bolted on — stationary, one round. Proposed: a real ~3-turn mobile cloak (XCOM 2 Concealment-style), which also gives Sensor Sweep a real reason to matter later in PvP (detection vs. concealment). Real mechanic redesign, not a tweak — needs its own design decisions (exact duration, what breaks it, Meeps-exclusive or not) before it's buildable, not just a balance number.

## TIER 6 — Enemy variety pass (audit first, then edit)

Full detail and the actual audit plan: Bloom_Wars_Enemy_Variety_Reuse_Principle_Note_29Aug2026.md. Undertow, Sporethrower, and especially Sirenmaw (confirmed appearing exactly once, Mission 12) all show the same "strong debut, then nearly vanish" pattern. The plan already on record: read all 36 individual mission files directly (not just the act-overview tables), build one real per-archetype appearance table, exclude House Amaranth's Bloom-free missions from the "gap" count, then decide actual spawn-list edits — audit before edits, not simultaneous with them.

## WATCH ITEMS — not build tasks, context to carry forward

- Late-game power creep (Heirloom weapons, ship fire support) will compound the difficulty question — Bloom_Wars_LateGame_PowerCreep_Difficulty_Note_29Aug2026.md. Maxime's own plan: playtest late-game missions once the Hub's rooms are fully built, decide from real data, not now.

- Kill-bonus economy tuning — "gotta make killing Bloom more lucrative, maybe" — explicitly left open pending the same late-game playtest.

- Design principle to protect, not touch: combat is legitimately optional in every mission (survival + objective bonus alone is a real win path); kills add real bonus on top. Already built and working — don't let a future rebalance accidentally make the non-combat path feel like a trap. Worth a line in house_rules.md eventually.

- Mission 2 resolves before the enemy reaches the player — flagged, not diagnosed. Needs a look at its objective type/turn pacing against combat_sim.py whenever mission tuning gets picked up generally (natural to fold into Tier 0's post-fix sim re-baseline).

## HOUSE AMARANTH TRACK — sequenced last, still has open items

Per today's priority decision, this starts only after Tier 0 (Player AI) is done. When it's picked back up:

- Surrender/parley mechanic — decisions already made this session: either side (player or enemy commander) can initiate the call, not a simultaneous-check or single-prompt-both-outcomes shape. Build target: prove it first on an existing Warden mission (Mission 16, Collaborators, already fakes a surrender via a reused rescue_pilot objective — the obvious first real target), then extend into House Amaranth's own missions as those get built.

- House Amaranth's own §9 sign-off list (Bloom_Wars_House_Amaranth_Mission_Plan_v1.md) still needs Maxime's decisions before scaffolding starts: estate room-set naming, the steward/seneschal's identity, Hub v1 content-volume target, save/progress architecture, Marrow's combat path (Tank vs. Meeps), the Bramble's name/lineage, Marrow's Mission 28 resolution, the supporting cast, and the act/campaign titles. Sequencing answer already given: sign-off list first, before any of the ten build-order steps in that doc's §8.

- Naming-lock vigilance carries forward automatically — House Amaranth's political/human-conflict content is exactly where a reserved book-series term is most likely to slip in again (already happened once this project, caught and fixed).

## What I added that wasn't explicitly discussed today, flagged clearly

- Re-running the full 36-mission sim baseline after the Player AI fix, not just the missions that prompted the fix (Tier 0).

- The belt-and-suspenders "don't spawn on an occupied door tile" check as a second layer under the clustering fix (Tier 1).

- Flagging Hub.ts's lack of unit tests as a reason Tier 1's fixes specifically need a real Playwright verification pass, not just the standard four checks (Tier 1).

- Connecting the minigame-room-gate ask to the already-flagged, unfinished VerbDef.room generalization gap, in case they're the same fix (Tier 2).

- Sequencing Tier 3 (roster-driven Hub population) as a cheap win ahead of the much bigger scrollable-map vision, rather than waiting for the big version to do the small one.